WEEKLY PROGRESS REPORT

BY ANURAG SINGH

MUSIC PLAYER APP

- DATE:7/8/23

- PROJECT OVERVIEW:

The goal of this project is to develop a music player app for android that allows users to play audio files, create playlists, manage their music library, and provide a smooth and intuitive user experience.

- Accomplishments this Week:

- Understanding the project objectives.

- Understanding the app's core features and functionality, including audio playback, playlist creation, and library management.

- Learning about Data source Management technique that will help in remote access.

- Learning about thread to implement different operation in music player app.

- Fixing up the  Seek Bar in second Activity.

- Fixing up the play and pause button in second activity.

- Learning Data Source Mangement with the help of different technique.

- Text File

- Shared Preferences

- Database

- Setting up the surface View in the second view of the app with play and  pause button.

- Setting up the Seekbar in second  activity with seekprogress.

- Challenges Faced:

- While Playing Video in second Surface view app was getting crashed.

- Video size Compatability issue.

- Next Week Objective:

- Database Management in isangeet app.

- Provide functionality to efficient web music.

- Replacing button with vector asset.

Git hub link - anuragsingh-003/iSangeet (github.com)